Tayside and Central Scotland Regional Transport Strategy 2024-2034

Delivery Plan

September 2025 v 5

Contents

| 1 | Introduction Role of the RTS Delivery Plan Delivery partners and their relevant delivery programmes Actions identified in RTS | p3 |
| --- | --- | --- |
| 2 | Prioritisation: locations and populations to target interventions | p5 |
| 3 | Co-ordination: Integrated solutions | p23 |
| 4 | Programme co-ordination and review | p42 |
|  | Appendices: - Delivery partners and their relevant delivery programmes - User and Partnership Groups - Issues identified in Impact Assessments |  |

# . Introduction

Role of the RTS Delivery Plan

  - The Tayside and Central Scotland Regional Transport Strategy 2024-2034 (RTS) was adopted on 11th June 2024. The RTS identified objectives and outcomes to add actions that could help deliver the objectives and outcomes of the RTS.

  - Given the scale of the challenge of achieving national aspirations, the limited finances and resources, and the urgency behind the targets, the RTS notes that:

- Step change in delivery is required, requiring a change in how we do things

- Prioritisation: we must prioritise those locations and populations where support is most required to achieve the adopted outcomes of the RTS

- Co-ordination: we must co-ordinate work to provide integrated solutions which provide a realistic alternative to the car.  Whether to encourage sustainable alternatives for those that have access to a car, or to provide access to services for those that do not – co-ordinating programmes to provide integrated solutions is required to improve the whole journey.

  - This RTS Delivery Plan accordingly seeks to identify:

- Priorities: Identification of the priority locations / populations for interventions as they relate to the adopted RTS outcomes.  This information is intended to help partners focus activity where it will have the greatest impact on the adopted outcomes.

- Co-ordination: Identification of proposed work by partners within key centres and strategic corridors.  This information is intended to help identify which forthcoming intended works should be co-ordinated to help improve the ‘whole’ journey (and identify potential gaps).

  - A RTS Improvement Programme considers:

- The risks to achieving the RTS outcomes

- The effectiveness of the existing controls (e.g. officer co-ordination groups / existing processes)

- Actions required to reduce the risks of not achieving the outcomes.

  - The Improvement Programme should be regarded as organic document and itself be informed by the progress we are making as identified though:

  - RTS Delivery Progress Reports

  - Outcome Monitoring Progress Reports

Both progress reports will be used to inform the Improvement Programme.

Delivery partners and their relevant delivery programmes

  - The RTS and consequently the Delivery Plan highlight the actions that partners have identified as necessary to address the problems identified in the RTS Main Issues report. The delivery of these actions is the responsibility of a range of partners and will need to be progressed via those partners’ relevant delivery programmes. Appendix A highlights the core partners and their relevant strategies and programmes.

Actions identified in RTS

  - The RTS identified actions that help deliver each of the identified RTS outcomes. These actions have been grouped into nine delivery themes. Naturally many of the delivery themes/action will address more than one of the identified outcomes.

  - Section 2, below, identifies those particular aspects of the actions that would be applicable to be targeted at the priority populations and locations.

# . Prioritisation: locations and populations to target interventions

  - Given the number of trips made each day in each Council area – and the complexity of many trips if not undertaken by car - any real progress against the strategic objectives is unlikely unless measures are directed at those populations and locations where they are most are most likely to have the greatest impact.

  - Tables 2.1-2.4 identify - for each of the RTS outcomes - where (or for who) actions need to be focused to make the most progress towards the RTS outcomes, and what actions are required in these locations to help achieve the outcomes.

  - The content of these tables is derived from linking the outcomes identified in the RTS to the problem locations / populations identified in the RTS Main Issues Report and building upon the actions identified in section 3.7 of the RTS.

| Table 2.1: To take climate action |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Outcomes | What actions | Where | By when | Who | Indicators |
| Phase out need for new petrol or diesel light commercial vehicles in public bodies by 2025 | - Charging facilities (Action7) - Fleet replacement/Procurement policies to require procurement of electric light commercial vehicles | - All major public sector sites | 2025 | Councils Public Sector Fleet (NHS / Emergency Services) | % of vehicles which are EV and low emission vehicles estimated Transport kt C02 emissions per capita / mode |
| Phase out need for new petrol or diesel cars or vans by 2030 | - Extensive public charging network (Action7) | - Tenemented / terraced streets; workplaces; strategic networks and visitor attractions | 2030 | Councils Transport Scotland |  |
| Removal of diesel passenger trains from the Scottish network by 2035 | - Electrification of network (Action 8) | - from Edinburgh/Dunblane to Perth / Dundee / Aberdeen / Inverness - West Highland Line | 2035 | Scotland’s Railway |  |
|  | - Introduction of battery trains (Action 8) |  |  |  |  |
| Reduce car kilometres driven in line with the national target of reducing car km driven by 20% by 2030 (compared to 2019 levels) | Provide alternatives to the car for those trips that generate most car km |  |  |  | Car km travelled on roads |
|  | - Installation of high-speed broadband (Action 3) | - across all rural areas | 2030 | Councils Broadband providers |  |
|  | - Active travel links to interchanges on corridors that generate most car km (Action 15) | Target measures at those trips and locations that generate the most km driven - trips over 10km - trips to/from/between our rural areas generate most car km - A9 Dunblane - Perth - Inverness - M90 Queensferry Crossing - Perth - A90 Perth - Dundee - Aberdeen - A92 Dunfermline - Dundee - A85 Perth – Lochearnhead - A92 Dundee – Montrose: and A935 – link from Montrose Port to the A90 through Brechin - A93/A94 Perth – Blairgowrie/Coupar Angus and Forfar - Blairgowrie - Dundee - A932 Arbroath – Brechin - A84/A85 Stirling – Callander – Killin / Crianlarich - A811 Stirling- Balloch leisure commuting, shopping trips generate most car km | 2030 | Councils |  |
|  | - Improved rail, coach and bus services along principal corridors by 2028 (Action 17) |  |  | Bus Alliances Scotland’s Railway |  |
|  | - DRT links to rural interchanges (Action 17) |  |  | Councils |  |
|  | - Improved interchanges (Action 21) |  |  | Councils Network Rail |  |
|  | - Multi-modal journey planning targeted at car drivers (Action 22) |  |  | Tactran |  |
|  | Investigate restraint measures that discourage longer car trips (Action 6) |  |  | Councils Tactran Transport Scotland |  |
| Reduce freight mileage by road. | The improvement of Road and rail freight hubs. (Action 20) | Strategic Networks AQMAs On corridors generating high freight km | To align with net zero commitments | Tactran / Freight Quality Partnership Port authorities Network Rail Freight and logistic industry | % road mileage that is freight estimated Transport kt C02 emissions per capita |
|  | Freight to be moved by rail and water. (Action 20) |  |  |  |  |
|  | Improving opportunities for freight modal transfer onto the rail network (Action 20) |  |  |  |  |
|  | First and last mile distribution services, such as vans, drones, cargo bikes etc. | Main urban areas |  | Councils Local Delivery Providers |  |
|  | Work with Stirling and Tayside Timber Transfer Group to identify and support timber transfer facilities |  |  | Stirling and Tayside Timber Transfer Group |  |
| Ensure strategic and lifeline routes (and services) are resilient to climate change, extreme weather and emergencies | Improving network resilience (Action 14) - Resilience programmes (and/or resilience covered in relevant asset management programmes) for identified locations - Emergency plans in place for identified locations | At risk locations on strategic networks - EV charging infrastructure - Snow: on higher level road routes incl. Angus Glens / A9 / A93 - Coastal erosion: Carnoustie - Wind: Tay road and rail bridge, Friarton Bridge - Flooding: Angus: Angus Glens; Dundee: Broughty Ferry /localised flooding in City (Dychtie Burn); Perth City / Aberfeldy / Kinross / Comrie / Almondbank; Alloa Road, Stirling - Flooding of rail lines: Dundee-Glasgow rail line at Cornton / West Highland Line (+landslips) / Larbert | No target dates set | Councils Transport Scotland Scotland’s Railways | Number of road/bridge closures per year on strategic road network Rail services cancelled/delayed as a consequence of weather |

| Table 2.2 To improve health and wellbeing |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Outcomes | What actions | Where / Who | By when | Who | Indicator |
| Improve road safety for vulnerable users | - Undertake programme of speed limit reviews (Action 9) | - children (aged <16) - pedestrians - cyclists - motorcyclists - road users aged 70 - road users aged between 17 and 25 - most deprived 10% SIMD areas | 2030 | Councils Transport Scotland | People killed or seriously injured • Children (aged 16 and under) killed or seriously injured • Pedestrians killed or seriously injured • Cyclists killed or seriously injured • Motorcyclists killed or seriously injured • Road users aged 70 and over killed or seriously injured • Road users aged 17-25 killed or seriously injured • Percentage of motorists driving/riding within the posted speed limit • Casualty rate for the most deprived 10% SIMD areas compared to the least deprived 10% SIMD areas |
|  | - Deliver programme of local safety schemes and safety education (Action 9 / Action 10) |  |  |  |  |
| Reduce transport emissions in declared air quality management areas | Deliver Air Quality Management Action Plan programmes and LEZ Installation. (Action 5 / Action 7) | - Dundee City - Perth City - Crieff | To reduce emissions in line with National Emission Ceiling Directive thresholds | Councils Transport Scotland | NO2 annual mean (not to exceed 40µg m-3) and number of NO2 exceedances (200µg m-3 not to be exceeded more than 18 times a year) |
| Increase the levels of walking, wheeling and cycling in the lowest SIMD data zones (health domain), targeted by the respective Councils | - Programme of walking, cycling and wheeling improvements and promotional programmes in the least affluent communities. (Action 15 / Action 16) | Lowest 20% SIMD datazones Angus: Arbroath Harbour; Warddykes; Cliffburn; Harbour and Kirkton Dundee: Menzieshill; Charleston; Arlder & St Mary; Kirkton; The Glens; Lochee; City Centre; Fintry; Whitfield; Linlathen & Mid Craigie; Douglas West; Fairmuir; Balgay; Logie & Blackness; Stobswell; Docks & Wellgate; Douglas East Perth & Kinross: Blairgowrie East (Rattray); Perth City; Letham; Hillyland; Tulloch and Inveralmond; Muirton; Central & South Inch Stirling: Raploch; Cornton; City Centre; Borestone; Broomridge and Hillpark; Plean; Cowie; Fallin | 2030 | Councils | Pedestrian and cycle data in least affluent SIMD data zones Mode share travel to school in least affluent SIMD data zones |
| Improve the ability of over-65s to access healthcare (primary healthcare / hospitals) | - Programme of support for demand responsive, community and voluntary transport solutions (Action 17 / Action 18) | Over-65s | To be completed in accord with partners programmes | Councils Community Transport Association / Community Transport Operators | (i) % of over 65s able to access a hospital within 30mins/60mins by public transport (ii) % of over 65s able to access primary health care (GP) within 30mins/60mins by public transport |
|  | - Work with bus service providers to provide hopper services around towns. (Action 17 / Action 18) - Programme of support for demand responsive, community and voluntary transport solutions (Action 17 / Action 18) - Improvement of routes to public transport and in and around local facilities (Action 12 / Action 13) |  |  |  |  |
| Ability of all in the least affluent SIMD data zones (health domain) targeted by the respective Council to access healthcare |  | Lowest 20% SIMD datazones |  |  | % of population within least affluent SIMD data zones able to access (a) primary (GP) and (b) secondary (hospitals) healthcare by public transport within 30mins / 60mins |
| Improve the ability of rural communities to access healthcare |  | Rural Communities |  |  | % of population within rural areas able to access (a) primary (GP) and (b) secondary (hospital) healthcare by public transport within 30mins / 60mins |
| Ability of older people and those in least affluent SIMD data zones (health domain) targeted by the respective Council to access social activities |  | Over 65s Lowest 20% SIMD datazones |  |  | % population unable to access community facilities by public transport within 30mins / 60mins |
| Improve the ability to access active leisure facilities and green space for lowest SIMD data zones | - Work with bus service providers to provide hopper services around towns. (Action 17 / Action 18) - Programme of support for demand responsive, community and voluntary transport solutions (Action 17 / Action 18) - Improvement of routes to public transport and in and around local facilities (Action 12 / Action 13) | Lowest 20% SIMD datazones |  |  | % of population within the least affluent SIMD data zones within 5 min walk of their local green or blue space % population within the least affluent SIMD data zones able to access a public leisure centre by public transport within 30 mins / 60 mins by public transport |
| Reduce the impact of traffic on communities on strategic routes | - Reduce road speeds to increase the perception of safety. Expansion of 20mph zones. (Action 5) - Introduction of LEZ areas to improve air quality - Re-routing motorised traffic on longer and/or less direct routes for the benefit of the wider network (Action 5) - Localised safety schemes such as traffic calming measures, crossing facilities and road / junction realignments and redesigns (Action 9 / Action 10) | Communities on strategic corridors Buchlyvie, Thornhill / Doune, Callander, Strathyre, Lochearnhead, Crianlarich / Tyndrum / St Fillans, Comrie, Crief / Killin, Kenmore, Aberfeldy / Plean / Greenloaning, Braco, Muthill / Blaigowrie, Bridge of Cally / Scone, Balbeggie, Coupar Angus, Forfar / Arbroath, Montrose Candidate Noise Management 19 candidate road traffic noise management areas in the Angus, PKC, Stirling (in; Bridge of Allan, Dunblane, Glenfarg, Perth and Stirling; and along the A9 through Stirling) 12 candidate noise management areas in Dundee | Ongoing | Councils Transport Scotland | Traffic volumes/type for identified communities Noise monitoring for candidate noise management areas Accident data for identified communities Air quality monitoring for identified communities |

| Table 2.3: To reduce inequalities |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Outcomes | What Actions | Where / Who | By when | Who | Indicators |
| Improve ability of 16-24 year olds to access jobs and further education | Investigate and implement opportunities to improve access outside core hours, and to further education and employment locations with both public and shared transport options (Action 17 / Action 18) | 16-24 year olds | 16-19 participation: annual targets in LOIPs and Angus Education Plan 2030 (Child poverty targets) | Councils Community Transport Association Scotland Community Transport Operators Via Tayside and Forth Valley Bus Partnerships | % 16-24 year olds able to access a range of employment opportunities within 40 mins / 60 mins by public transport % 16-24 year olds able to access further education facilities within 30 mins / 60 mins by public transport |
|  | Programme of support for demand responsive, community and voluntary transport solutions (Action 17 / Action 18) |  |  |  |  |
|  | Promotion of free bus travel for under 22s. |  |  |  |  |
|  | Improving public transport services and their interchanges to promote use. (Action 21) |  |  |  |  |
| Improve ability of all in the lowest SIMD data zones (all domains), targeted by the respective Councils, to access jobs, education and services | Investigate and implement opportunities to improve access outside core hours, and to further education and employment locations with both public and shared transport options (Action 17 / Action 18) | Lowest 20% SIMD datazones Angus: Arbroath Harbour; Warddykes; Cliffburn; Harbour and Kirkton Dundee: Menzieshill; Charleston; Arlder & St Mary; Kirkton; The Glens; Lochee; City Centre; Fintry; Whitfield; Linlathen & Mid Craigie; Douglas West; Fairmuir; Balgay; Logie & Blackness; Stobswell; Docks & Wellgate; Douglas East Perth & Kinross: Blairgowrie East (Rattray); Perth City; Letham; Hillyland; Tulloch and Inveralmond; Muirton; Central & South Inch Stirling: Raploch; Cornton; City Centre; Borestone; Broomridge and Hillpark; Plean; Cowie; Fallin | Reducing inequality targets in LOIPs 2030 (Child poverty targets) | Tactran Councils Transport Operators | % population in least affluent SIMD data zones to access a range of employment opportunities within 40 mins / 60 mins by public transport % who feel the journey to or from work / college / university could be carried out using public transport |
|  | Programme of support for demand responsive, community and voluntary transport solutions (Action 17 / Action 18) |  |  |  |  |
|  | Improving public transport services and their interchanges to promote use. (Action 12 / Action 13) & (Action 21) |  |  |  |  |
| Improve ability of families, targeted in local child poverty action plans, to access jobs, education and services | Programme of support for demand responsive, community and voluntary transport solutions (Action 17 / Action 18) |  | 2030 (see Child poverty targets) | Tactran Councils Transport Operators | See footnote |
|  | Promotion of Fair Fares to enhance social inclusion Enhance social inclusion by providing a realistic alternative to a wider range of people, including disadvantaged communities Help balance demand for public transport throughout the day and reduce pressure on services at peak times (Action 19 / Action 20) |  |  |  |  |
| Improve ability of rural communities to access jobs, education and services | Improve the strategic, high-quality walking, wheeling and cycling networks: providing walking, wheeling and cycling links between villages, towns and cities, connecting settlements, public transport interchanges; and supporting the National Cycle Network (Action 15) | Rural Communities | See rural Locality Action Plans Angus Rural Partnership Perth & Kinross Action Partnerships | Tactran Councils Transport Operators | % of population within rural areas able to access by public transport within 30mins / 60mins: (a) range of employment opportunities, (b) further education and (c) centres with a large food store and (d) Post Office |
|  | Demand responsive transport (DRT): on demand (rather than timetabled services) to link to existing traditional fixed route bus services, and to cover areas where fixed route services are not viable (Action 17) |  |  |  |  |
|  | Programme of support for demand responsive, community and voluntary transport solutions (Action 17 / Action 18) |  |  |  |  |
|  | Installation of high-speed broadband (Action 3) |  |  | Councils Internet Providers |  |
| Improve the ability of people with disabilities to access jobs, education and services | Improving public transport services and their interchanges to promote use. (Action 21) | For vulnerable and disabled users but actions targeted at: - Access and routes to public transport | No target dates?: see Scotland's Accessible Travel Framework | Councils Bus & rail operators | Potential indicator: % of Accessible Stations See footnote |
|  | Step-free routes and appropriate crossing facilities to public transport interchange points; local centres (i.e. within 20 minute / liveable neighbourhoods); and key local services Lighting and reviewing the design of the public realm to improve security Signage and wayfinding Number and location of disabled car parking spaces (Action 12 / Action 13) | For vulnerable and disabled users but actions targeted at: - Transport Hubs - In and around local centres - Online Information |  |  |  |
|  | Improved accessibility for all bus and rail users, including improved information and additional assistance to public transport users. (Action 13) |  |  |  |  |
| Improve the safety and security of vulnerable and protected characteristic groups in the street environment and on public transport | - Improving public transport services and their interchanges to promote use. (Action 21) | For vulnerable and protected characteristic groups but targeted at: - Transport Hubs - In and around local centres - Online Information | No target dates? | Councils Bus & rail operators | % felt safe and secure on bus/train in last month % perception of people feeling very/safe when walking alone in their neighbourhood after dark |
|  | Improvement of public transport - Improvements at interchanges, improved lighting, security improvements - Improved information provision for all, including for people with mobility issues |  |  |  |  |
|  | Assistance to public transport users |  |  | Operators |  |

| Table 2.4: To help deliver sustainable, inclusive economic growth |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Outcomes | What actions | Where | By when | Who | Indicators |
| Improve public transport journey times, and journey time reliability on strategic road and rail routes | Promote modal shift in and around major traffic corridors and pinch points in our urban areas (Action 23 / Action 24) | Angus: Poor links to Port of Montrose / North Angus Dundee: Pinch points / unreliable journey times: A90 (Kingsway) Swallow Roundabout / Claypotts A92 (Arbroath Road) Perth & Kinross: Pinch points / unreliable journey times: A9 Broxden / Inveralmond Perth City Centre Perth to Edinburgh rail times/cost Stirling: Pinch points / unreliable journey times: - Strategic: Craigforth / Kier / A91 - City Centre (Craigs & Customs Roundabouts) - Sustainable and equitable transport access into and around the National Park Poor connections to neighbouring regional centres outside Forth Valley | Bus: in accord with any Tayside or Forth Valley Bus Alliance Strategic Business Case | Tactran Councils Transport Scotland | Journey times to key destinations / reliability Congestion delays experienced by drivers |
|  | Increasing bus services, improving the frequency, quality and coverage of public transport through fixed routes and feeder services, including demand responsive transport (DRT) (Action 17) | Key transport corridors between regional towns and cities. |  | Councils Tactran Bus Operators | Journey times to key destinations / reliability |
|  | Installation of strategic Bus Priority Corridors, improving journey time and reliability through bus priority measures, traffic management etc. (Action 17) |  |  |  |  |
| Improve journey time reliability for freight through the region, and to key destinations in the region | Rail corridor enhancements: Physical and operational improvements to reduce journey times and improve resilience of routes from and through the region: (Action 25) | Perth-Edinburgh Rail Edinburgh – Glasgow Rail West Highland Line Aberdeen Stirling | No target date | Councils Tactran Rail Operators Transport Scotland Freight and logistics industry (operators and shippers) | Journey times to key destinations / reliability % road mileage that is freight |
|  | Road Promote modal shift in and around major traffic corridors and pinch points in our urban areas Improvements to address key pinch points (Action 23) | Routes to major freight destinations in the region - Montrose port - Dundee Port Pinch points on strategic corridors will support coach travel: - A90/A972 – Kingsway, Dundee - A9 – Broxden and Inveralmond, Perth - M9 – Craigforth, Stirling - A9 – Grade separation between Kier and Inverness (Kier, Auchterarder) - A9 – Dualling north of Perth - A82 – Inverarnan – Tarbet | No target date | Bus Rail Councils Tactran Transport Scotland | Journey times to key destinations / reliability Congestion delays experienced by drivers |
| Improved ability for young people, and disadvantaged and rural communities to access jobs and education | See Table 2.3 above |  |  |  |  |

# . Co-ordination: Integrated Solutions

  - Many (but not all) of the desired outcomes will be supported by providing an alternative to the car, whether that be for people with or without access to a car.  The alternative to the car for many trips beyond walking or cycling distance is likely to be multi-modal and hence requires improvements not just in one element of the trip, but across the whole trip i.e. it requires an integrated solution.

  - The tables below present the proposals by Partners for centres and corridors across the region.  Structuring it in this way helps suggest (when existing facilities are also taken into consideration) whether an integrated solution is or isn’t being provided.  The interventions below have been identified through discussions with partner agencies and with reference to their local delivery plans (see Appendix A: Delivery partners and their relevant delivery programmes)

Figure 3.1: Key corridors and centres map

D1 G N L K J I H F E D2 C1 B2 B1 A3 A5ii A5i A4 3 6 2 1 4 5

A1

| Key: Strategic corridors and centres |  |
| --- | --- |
| Centre 1: Arbroath (table 3.11) Centre 2: Dundee (table 3.8) Centre 3: Forfar (table 3.10) Centre 4: Montrose (table 3.11) Centre 5: Perth (table 3.6) Centre 6: Stirling (table 3.4) Corridor A: Glasgow- Aberdeen A1: Glasgow – Stirling (table 3.1) A2: Stirling-Dunblane (table 3.5) A3: Stirling - Auchterarder – Perth (strategic corridor table 3.1) (local corridor table 3.7) A4: Perth-Dundee (strategic corridor table 3.1) (local corridor table 3.8) A5i: Dundee-Forfar / Brechin – Aberdeen (strategic corridor table 3.1) (local corridor table 3.10) A5ii: Dundee-Carnoustie / Arbroath / Montrose – Aberdeen (table 3.11) Corridor B: Edinburgh – Fort William B1: Edinburgh -Falkirk – Stirling (strategic corridor table 3.2) (local corridor table 3.5) B2: Stirling – Callander – Tyndrum (strategic corridor table 3.2) (local corridor table 3.5) | Corridor C: Edinburgh – Dundee (table 3.3) C1: Dundee-North East Fife (table 3.8) Corridor D: Edinburgh – Inverness D1 Edinburgh – Kinross - Perth (table 3.3) D2: Perth – Dunkeld – Pitlochry - Cairngorms NP – Inverness (strategic corridor table 3.3) (local corridor table 3.7) Corridor E: Dundee – Blairgowrie (table 3.8) Corridor F: Glasgow – Tyndrum – Fort William / Oban (table 3.2) Corridor G: Stirling - Alloa (table 3.5) Corridor H: Stirling – Loch Lomond (table 3.12) Corridor I: Perth - Crieff – Lochearnhead (table 3.7) Corridor J: Perth – Blairgowrie (table 3.7) Corridor K: Blairgowrie – Forfar (table 3.10) Corridor L: Dunkeld - Aberfeldy – Killin (table 3.12) Corridor N: Arbroath – Forfar (table 3.10) Corridor O: Glasgow – Loch Lomond and the Trossachs NP (table 3.12) |

| Table 3.1: Strategic Corridor: Corridor A: Glasgow-Aberdeen |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Corridor A1: Glasgow - Stirling | A3: Stirling-Auchterarder-Perth | Corridor A4: Perth-Dundee | Corridor A5: Dundee-Forfar/Montrose - Aberdeen |
| Interchange | South Stirling Park & Choose8c South Stirling Strategic Interchange8g | None | Perth Station Masterplan7c 10c Broxden P&R improvements10c | None |
|  |  |  | Tay Cities Park & Choose Study10d |  |
| Improving strategic services | Decarbonisation of the rail network1d by 2035 through Electrification of Dunblane to Perth / Dundee / Aberdeen Rail corridor improvements1d Aberdeen to Central Belt (i.e. Dundee/Perth/Stirling to Aberdeen/Edinburgh/Glasgow) - junction upgrades - permissible speed increases - increase gauge clearance to permit taller and wider trains |  |  |  |
| Improving strategic routes | Rail improvement programmes would include junction upgrades and permissible speed increases. Opportunities would be taken to increase gauge clearance to permit taller and wider trains.1d |  |  |  |
|  | None | Improvements to address key pinch points11a Grade separation of the A9 between Kier Roundabout and Inverness (Kier, Auchterader) | Improvements to address key pinch points11a Broxden and Inveralmond, A9 Perth | Improvements to address key pinch points11a Kingsway, Dundee A90/A972 |
| Information / Tickets / Promotion | Operator Apps / Traveline1d |  |  |  |
| Improving health and safety for users and communities along routes | Speed Management Plan. National review to establish appropriate speed limits1d. |  |  |  |

| Table 3.2: Strategic Corridors: Corridor B Edinburgh to Fort William / Corridor F: Glasgow to Fort William |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Corridor B1: Edinburgh – Falkirk - Stirling | Corridor B2: Stirling – Callander – Tyndrum |  | Corridor F: Glasgow – Tyndrum – Fort William/Oban |
| Interchange | South Stirling Bus P&R8c South Stirling Strategic Mobility Hub8g | Mobility Hubs4c at - Callander - Balquhidder - Lochearnhead - Crianlarich - Tyndrum |  | Improve pedestrian access to railway station4c |
| Improving strategic services |  | Sustainable and equitable transport access into and around the National Park4c |  | Decarbonisation of the rail network by 2035 through Battery Electric Trains on the West Highland Line1d Increasing the frequency of services from Glasgow to Crainlarich, including the addition of cycle carriages and the improvement of accessibility4c |
| Improving strategic routes | Rail improvement programmes would include junction upgrades and permissible speed increases. Opportunities would be taken to increase gauge clearance to permit taller and wider trains1d | M9/J10 Craigforth11a |  | Improvements to address key pinch points: A82 Inverarnan – Tarbert1d |
| Information / Tickets / Promotion | Operator Apps Traveline1d | Operator Apps / Traveline National Park Journey Planner11a |  | Operator Apps / Traveline Advertisement of active travel routes from and between stations in Tyndrum4c |
| Improving health and safety for users and communities along routes | N/A |  | Speed reductions in Tydrum4c Additional road crossings in Tyndrum4c |  |

| Table 3.3: Strategic Corridor: Edinburgh to Inverness / Edinburgh to Dundee |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Corridor C: Edinburgh - Dundee | Corridor D1: Edinburgh – Kinross – Perth |  | Corridor D2: Perth – Cairngorms NP - Inverness |
| Interchange | Tay Cities Park & Choose Study10d Improved gateways/mobility hubs: Seagate Bus Station, Dundee Train Station6d | Tay Cities Park & Choose Study10d Perth Station Masterplan7c 10c |  | Improvements to Dunkeld Station part of the A9 Pass of Birnam to Tay Crossing proposals.1d |
| Improving strategic services | Decarbonisation of the rail network1d by 2035 through (ii) Battery Electric Trains from Edinburgh to Perth / Dundee (short term) (iii) Electrification from Edinburgh to Perth / Dundee |  |  | Decarbonisation of the rail network1d by 2035 through Electrification from Perth to Inverness Rail corridor improvements1d Highland Mainline (i.e. Inverness to Perth): new and longer passing loops. |
| Improving strategic routes | Improvements to address key pinch points11a A90 (Kingsway) Swallow Roundabout |  |  | Improvements to address key pinch points A9 Broxden / Inveralmond11a |
| Information / Tickets / Promotion | Operator Apps Traveline1d |  |  |  |
| Improving health and safety for users and communities along routes |  | N/A |  | Dualling of the A9 north of Perth1d |

| Table 3.4: Centre 6: Stirling City |  |
| --- | --- |
| Getting to/from (i) public transport (ii) end destination | Walk Cycle Live Stirling: Active Travel Corridors from City Centre to University and College/ Raploch/ Castleview Park & Choose Continued implementation of programme of low cost improvements as part of maintenance schemes such as installation of dropped kerbs and addition of advanced stop lines for cyclists at traffic signals, where funding and circumstances allow8h Undertake access audits and implement an improvement programme to ensure the street environment and routes to facilities are accessible for all, including people with mobility difficulties8h Enhance existing, and identify new pedestrian and cycle routes into the City Centre from neighbouring areas and enhance the quality of the physical environment and experience, making it safer and more pleasant for users8h Continuation of programme of works, funding dependent, to ensure that the pedestrian signage in the city centre is consistent and of high quality8h Provide strategic active travel routes to enable people to walk, wheel or cycle between key origins and destinations across Stirling, catering for rural as well as urban active travel journeys8j Provide neighbourhood accessibility and community links to strategic active travel routes8j |
| Interchange | South Stirling Bus P&R8c South Stirling rail interchange (South Stirling Strategic Mobility Hub)8g Work with partners to improve the quality of bus journeys, enhancing bus stops where appropriate by providing shelters, timetable information and real-time travel information8j |
| Public transport service | Grand Union Trains will introduce four new return services per day between London Euston and Stirling stations, from June 20252d Facilitation and promotion of car sharing across the council area 8j |
| Information / Tickets / Promotion | Work with partners to market and promote public transport services8j |
| Demand management |  |

| Table 3.5: Corridors to/from Stirling City |  |  |  |  |
| --- | --- | --- | --- | --- |
| Integrated solutions | Corridor G: Stirling-Alloa | Corridor A2: Stirling-Dunblane | Corridor B1: Edinburgh-Falkirk - Stirling | Corridor B2: Stirling – Callander - Crianlarich |
| Getting to/from (i) public transport (ii) end destination | Continued implementation of programme of low cost improvements as part of maintenance schemes such as installation of dropped kerbs and addition of advanced stop lines for cyclists at traffic signals, where funding and circumstances allow8h Undertake access audits and implement an improvement programme to ensure the street environment and routes to facilities are accessible for all, including people with mobility difficulties8h |  |  | Path improvements to increase accessibility in Crianlarich4c Improved pavements and lighting4c |
|  | Provide strategic active travel routes to enable people to walk, wheel or cycle between key origins and destinations across Stirling, catering for rural as well as urban active travel journeys8j |  |  |  |
| Interchange | South Stirling Bus P&R8c Work with partners to improve the quality of bus journeys, enhancing bus stops where appropriate by providing shelters, timetable information and real-time travel information8j |  |  | DRT Hub: To improve waiting facilities4c Bus Sheler improvements4c |
| Public transport service | Lobby for the provision of direct rail services between Alloa and Edinburgh and the reopening of the Alloa - Dunfermline railway for passenger services8j | None | Continue to develop the case for a new rail station south of Stirling (Bannockburn/Cowie) 8j | Improving transport links with the Callander Health Centre4c Rolling stock: enhance quality, including cycle carriages4c Council bus service between Callander and Killin |
|  | Facilitation and promotion of car sharing across the council area8j |  |  |  |
| Information / Tickets / Promotion | Work with partners to market and promote public transport services8j |  |  | Improved rail ticket options4c National Park Journey Planner11a |
| Demand management | Facilitation and promotion of a car club for the council area8j |  |  |  |

| Improving health and safety for users and communities along routes | In towns, villages and rural areas investigate and provide where appropriate pedestrian crossing opportunities for settlements divided by a main road8h STPR2: Speed Management Plan. National review to establish appropriate speed limits1d |  |
| --- | --- | --- |
|  |  | Traffic management: reduce traffic speeds throughout villages4c |

| Table 3.6: Centre 3: Perth City |  |
| --- | --- |
| Getting to/from (i) public transport (ii) end destination | Connected neighbourhoods7c: links into neighbourhood centres Perth People Place Programme7c: - Dunkeld Rd - Dundee Rd - Edinburgh Rd - Glasgow Rd - Perth Rd Improve cycling over the River Tay7c Walkable and wheelable city centre7c Investigate town and city centres pedestrianisation7c Maintenance plan for active travel7c Improve cycle parking7c Improve accessibility to Park and Choose services7c |
| Interchange | Perth City Centre Mobility Hub7c Strategic Mobility Hubs7c - Walnut Grove - Bertha Park - Investigate other P&C sites Enhance Broxden Park and Ride7c Perth Station Masterplan7c 10c Interchange accessibility and security audit programme7c Interchange upgrades7c Bus stop audit and improvement programme7c Work with rail and bus companies to improve the experience within train and bus stations, providing adequate seating, free well-maintained toilets, free water refill stations, free and fast WiFi. |
| Public transport service | Bus priority corridors7c: - Dunkeld Rd - Crieff Rd - Dundee Rd - City Centre Explore powers which would enable Perth & Kinross to run bus services, franchise services or enter into Bus Service Improvement Partnerships with operators7c New developments to provide supported services where services don’t exist7c Work with bus service providers to provide hopper services around towns to key amenities and services7c |
| Information / Tickets / Promotion | Perth Behaviour Change Cluster7c Get on the Go Perth7c Undertake a Fair Fares Review Develop smart, integrated ticketing and payment services / Mobility as a Service (MaaS) 7c: Provide travel information tailored to users’ needs. Both online and printed Provide cycle training7c information and maps of cycle and walking routes7c Continue to subsidise free bus travel scheme during the lead-up to Christmas7c Promote Liftshare7c |
| Demand Management | Review pavement parking7c Perth City Centre Traffic Management Review7c Explore universal speed limits, 20mph across all residential streets traffic calming measures to reduce speeds7c Strategic Parking Policy / Parking Management Strategy7c Pilot integrated parking and charging payments through an integrated mobility platform7c Assess the potential options for SMART parking7c |

| Table 3.7: Corridors to/from Perth City |  |  |  |  |
| --- | --- | --- | --- | --- |
| Integrated solutions | Corridor A3: Stirling- Auchterarder – Perth | Corridor I: Perth- Lochearnhead Crieff/Comrie | Corridor J: Perth - Blairgowrie | Corridor D2: Perth – Cairngorms NP - Inverness |
| Getting to/from (i) public transport (ii) end destination | Improve accessibility to Park and Choose services7c | Investigate town and city centres pedestrianisation7c | Improve cycling over the River Tay7c Investigate town and city centres pedestrianisation7c | Blair Atholl to Pitlochry active travel3c |
| Interchange | Enhance Broxden Park and Ride7c Bus stop audit and improvement programme | Enhance Broxden Park and Ride7c Bus stop audit and improvement programme7c Strategic Mobility Hubs7c: Bertha Park | Tay Cities Park & Choose Study10d Bus stop audit and improvement programme7c | Enhance Broxden Park and Ride7c Bus stop audit and improvement programme7c Rail Station Improvements 7c |
| Public transport service |  | Bus priority corridors7c: Crieff Rd |  | Bus priority corridors7c: Dunkeld Rd |
|  | Explore powers which would enable Perth & Kinross to run bus services, franchise services or enter into Bus Service Improvement Partnerships with operators7c New developments to provide supported services where services don’t exist7c Work with bus service providers to provide hopper services around towns to key amenities and services7c Bus priority corridors: City Centre7c |  |  |  |
| Information / Tickets / Promotion | Perth Behaviour Change 7c Get on the Go Perth7c Undertake a Fair Fares Review 7c Develop smart, integrated ticketing and payment services / Mobility as a Service (MaaS) Provide travel information tailored to users’ needs. Both online and printed7c information and maps of cycle and walking routes7c Continue to subsidise free bus travel scheme during the lead-up to Christmas7c Promote Liftshare7c |  |  |  |
| Demand Management | Review pavement parking7c Explore universal speed limits, 20mph across all residential streets7c traffic calming measures to reduce the speeds7c Strategic Parking Policy / Parking Management Strategy7c Pilot integrated parking and charging payments through an integrated mobility platform7c |  |  |  |
| Improving health and safety for users and communities along routes |  | A85 | A93 |  |

| Table 3.8: Centre 2: Dundee City |  |  |  |  |
| --- | --- | --- | --- | --- |
| Integrated solutions | Dundee Centre | Dundee (North) | Dundee (West) | Dundee (East) |
| Getting to/from (i) public transport (ii) end destination | Public realm improvement6d s: Union Street Improved active travel links at community / neighbourhood level6d. new pedestrian and cycle bridge from the Riverside Esplanade to the West End Adaptation of car parks to accommodate cycle storage6d. E.g. Greenmarket and Olympia car parks. Active Freeways6d: Hawkhill; Lochee Road School streets6d: St Mary’s RC PS | New and improved walking and cycling links6d: St Leonards Park Active Freeways6d Pitkerro Road; Macalpine Road;; Harefield Rd – Strathmore Avenue – Dens Road School streets6d. St Andrew’s PS; Downfield PS; Mill of Mains PS; Fintry PS; Coldside Campus; Clepington PS; St Pius RC PS | Improved active travel links to employment sites / health care facilities 6d Ninewells Hospital Campus New and improved walking and cycling links: 6d Western Gateway / Dykes of Gray School streets6d: St Ninian’s RC PS | New and improved walking and cycling links6d: Broughty Ferry to Monifieth Improved active travel links to education6d. East End Campus Active Freeways6d. Arbroath Road School streets6d: North East Campus: Eastern PS: St Pius RC PS; Craigiebarns PS |
|  | Residential cycle storage6d 20mph Zones6d |  |  |  |
| Interchange | Improve Gateways / Mobility Hubs: - Seagate Bus Station6d - Bell Street multi-storey6d | Improve Gateways / Mobility Hubs6d:micro-hubs on high-density bus corridors at points of route interchange, existing cycle commuter corridors and population centres |  |  |
| Public transport service | Bus Priority Corridors6d: Lochee Road City Centre; Dundee-St Andrews | Bus Priority Corridors6d: Forfar Road – Pitkerro Road; Kingsway (Junctions) |  | Bus Priority Corridors6d: Arbroath Road |
|  | Bus stop rationalisation programme6d |  |  |  |
| Information / Tickets / Promotion | MaaS: expand to multi-operator / transport services ticketing to incorporate journey booking and payment services6d Tactran ENABLE MaaS programme11a (NHS Tayside and Dundee & Angus College Journey Planners) Dundee Behaviour Change Cluster (People and Place Programme) Get on the Go Tayside11a ABC Bus Ticket Promotion6d |  |  |  |
| Demand management | Dundee LEZ6d |  |  |  |

| Table 3.9: Corridors into Dundee |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Integrated solutions | Corridor A4: Perth-Dundee |  | Corridor C1: Dundee-NE Fife | Corridor E: Dundee - Blairgowrie |  |
| Getting to/from (i) public transport (ii) end destination | 20 mph area. 6d |  |  | Sustainable transport corridors6d Coupar Angus Rd / Lochee Rd |  |
| Interchange | Strategic Mobility Hubs7c Walnut Grove Interchange accessibility and security audit programme7c Bus stop audit and improvement programme7c |  | Dundee: Improve gateways / mobility hubs6d: - Seagate Bus Station - Micro-hubs on high-density bus corridors at points of interchange, and population centres | Interchange accessibility and security audit programme7c Bus stop audit and improvement programme7c |  |
| Public transport service | Bus Priority Corridors10e: A85 Dundee Rd, Perth |  | Bus Priority Corridors10e: - City Centre - Dundee – St Andrews | Bus Priority Corridors10e: Lochee Road |  |
| Information / Tickets / Promotion | Get on the Go Tayside11a Travel Planner Promotion Promote Liftshare |  |  |  |  |
|  | MaaS: expand to multi-operator / transport services ticketing6d to incorporate journey booking and payment services Tactran ENABLE MaaS programme11a (NHS Tayside and Dundee & Angus College Journey Planners) Dundee Behaviour Change Cluster Get on the Go Tayside11a |  |  |  |  |
| Demand management | 20 Mph Zones6d Dundee LEZ6d |  |  |  |  |
| Improving health and safety for users and communities along routes | New Drivers’ Scheme piloted in Perth & Kinross, delivered by emergency services |  |  |  | New Drivers’ Scheme piloted in Perth & Kinross, delivered by emergency services |

| Table 3.10: Angus |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Integrated solutions | Corridor A5i: Dundee – Forfar/ Brechin / Aberdeen | Centre 3: Forfar | Corridor N: Arbroath - Forfar |  | Corridor K: Blairgowrie - Forfar |  |
| Getting to/from (i) public transport (ii) end destination | None | School friendly Zones6e: Langlands PS | None |  | None |  |
| Interchange | Improve Gateways / Mobility Hubs: Seagate Bus Station, Broughty Ferry Bus Station6d Angus Rural Mobility Hub5c | Angus Rural Mobility Hub5c |  |  | Interchange accessibility and security audit programme. Bus stop audit and improvement programme.7e |  |
| Public transport service | Bus Priority Corridors in Dundee10e | None | None |  | None |  |
| Information / Tickets / Promotion | Angus Cycle Hub promoting information and services5c Get on the Go Tayside11a ## Travel Planner Apps Tactran ENABLE MaaS programme11a (NHS Tayside and Dundee & Angus College Journey Planners) Bikeability Training to Schools5f |  |  |  |  |  |
| Demand management | 20 Mph Zones6d Dundee LEZ6d City Parking Regime |  |  | 20 Mph Zones1d |  |  |
| Improving health and safety for users and communities along routes | N/A |  |  | A947c: Additional traffic calming/reduction measures implemented ahead of Cross Tay Link Opening. |  |  |

| Table 3.11: Angus |  |  |  |
| --- | --- | --- | --- |
| Integrated solutions | Centre 1: Arbroath | Corridor A5ii: Dundee – Carnoustie/ Arbroath /Montrose - Aberdeen | Centre 4: Montrose |
| Getting to/from (i) public transport (ii) end destination | Places for Everyone Active Travel Route work. 20 mph programmes. 1d School friendly Zones: 6e Muirfield PS on NCN1 through Sustrans accessibility scheme. Removal of barriers as part of active travel infrastructure improvements. Angus wide audit of barriers in discussion. | School friendly Zones6e: Carlogie PS | School friendly Zones6e: Ferryden PS |
| Interchange |  | Improve Gateways / Mobility Hubs6d: Seagate Bus Station, Dundee Train Station, Broughty Ferry Train Station |  |
| Public transport service | Angus DRT programme |  |  |
|  |  | Sustainable transport corridors6d Arbroath Road, Dundee |  |
| Information / Tickets / Promotion | Get on the Go Tayside Promotion11a Travel Planner Promotion Tactran ENABLE MaaS programme11a (NHS Tayside and Dundee & Angus College Journey Planners) Bikeability Training to Schools5f |  |  |
| Demand management | 20 Mph Zones |  | 20 Mph Zones |
| Improving health and safety for users and communities along routes | N/A | A92: |  |

| Table 3.12: Corridors to/from Loch Lomond and the Trossachs National Park (see also B2 Stirling-Tyndrum) |  |  |  |
| --- | --- | --- | --- |
| Integrated solutions | Corridor O: Glasgow -Loch Lomond and the Trossachs National Park | Corridor H: Stirling – Loch Lomond | Corridor L: Dunkeld-Killin |
| Getting to/from (i) public transport (ii) end destination |  | Investigate route improvements4c - Balmaha – Drymen (- Croftamie) - Around Aberfoyle Encourage the set-up of a bike hire scheme both in Balloch and Drymen / Balmaha4c | Installation of pedestrian crossings at appropriate points to improve pedestrian safety. Safer Route to School Measures: subject to School Travel Plan. 7e |
| Interchange | Mobility Hubs4c: - Tyndrum - Crianlarich | Mobility Hubs4c: - Balmaha / Rowardennan - Drymen - Aberfoyle - Callander | Mobility Hub at Killin4c |
| Public transport service | Improve bus services4c: - Glasgow – Drymen – Aberfeldy Waterbus: a feasibility study into the potential to develop a waterbus network4c Rail improvements on the west Highland Line4c | Enhance bus infrastructure4c - Balloch – Drymen - Drymen – Balmaha – Rowardennan Improve bus services4c: - Balloch – Drymen - Drymen – Balmaha – Rowardennan - Drymen – Aberfeldy - Callander – Aberfeldy National Park Shuttle Bus4c Battery Electric trains on the west Highland Line4c | Explore powers which would enable Perth & Kinross to run bus services, franchise services or enter into Bus7e |
| Information / Tickets / Promotion | For priority corridors4c - Pass products - improved real time information - Journey planner. Starting with priority corridors feasibility of ticket products to allow for a targeted and tailored offer4c |  | Get on the Go Tayside Promotion7e Tactran ENABLE MaaS programme7e Lift share Promotion7e |
| Demand Mangement | Develop new finance arrangements, including road user charging4c Parking / traffic management in capacity-constraint or sensitive locations: 4c - consistent parking regime (i.e tariffs) across different car park providers - managing access / parking along Drymen – Balmaha – Rowardennan corridor - parking management in gateways, such as Drymen, Aberfoyle and Callander - assess the potential of Automatic Number Plate Recognition to provide enforcement service Introduce speed limits on rural roads4c |  | Enforce parking restrictions on Main Street. 13a |
| Improving health and safety for users and communities along routes | N/A | In towns, villages and rural areas investigate and provide where appropriate pedestrian crossing opportunities for settlements divided by a main road8h | A872: 7e Deliver measures to reduce the adverse effects of trunk road traffic on those people walking, wheeling or cycling in those communities. |

# . Programme co-ordination and review

| Table 4.1 Co-ordination |  |  |
| --- | --- | --- |
| RTS Delivery Senior Officer Group | Responsibility | Tactran |
|  | Purpose | To discuss opportunities for, and to prioritise and co-ordinate Council programmes to support delivery of RTS aspirations Reports to Partnership Board |
|  | Status | To be convened following Sept 2024 Partnership Meeting |
| RTS Delivery Board | Responsibility | Tactran |
|  | Purpose | To discuss opportunities for, and to prioritise and co-ordinate all partner programmes to support delivery of RTS aspirations Informs Partnership Board and Partners individual governance arrangements |
|  | Status | To be convened following RTS Delivery Senior Officer Group consideration of role of RTS3 Delivery Board |
| Active Travel Governance Group - Active Travel Infrastructure Delivery Group - Behaviour Change Cluster Management | Responsibility | Tactran |
|  | Purpose | To co-ordinate delivery of active travel and behaviour change programmes funded by the Scottish Government’s allocations to RTPs to support delivery of RTS outcomes |
|  | Status | Established |

| Table 4.2 Monitoring |  |  |
| --- | --- | --- |
| - Publish RTS Monitoring framework - Establish monitoring regimes for indicators where necessary | Responsibility | Tactran |
|  | Deliverability | Cost of Representative Public Opinion Survey (prior to reviews) |
|  | Status | - RTS monitoring framework to be updated from consultation on draft RTS to accompany Delivery Plan - Monitoring regimes to be established include: - Number of road/bridge closures per year on strategic road network - Reduce the impact of traffic on communities on strategic routes - Mode share travel to school in least affluent SIMD data zones - Improve ability of families targeted in local child poverty action plans to access jobs, education and services - Ability of people with disabilities to access jobs, education and services - Journey times to key destinations / reliability |

| Table 4.3 Review |  |  |
| --- | --- | --- |
| Bi-annual outcome monitoring report Annual review of delivery outputs. | Responsibility | Tactran |
|  | Deliverability | Staff resources |
|  | Status | RTS adopted March 2024. Headline targets in the strategy relate to 2030. Propose 2 yearly monitoring reports (2026 / 28) to inform annual review of delivery plan. 2028 reporting to determine whether light touch (ie update) or full review of RTS required by 2030. |

# Appendix A

Delivery partners and their relevant delivery programmes

| Table A1: Delivery partners and their relevant delivery programmes |  |  |  |  |
| --- | --- | --- | --- | --- |
| Location / Partner | Ref | Strategies | Ref | Plans |
| Scottish Government / Transport Scotland | 1a | Second National Transport Strategy | 1d | ‘Strategic Transport Projects Review 2” 2022 |
|  | 1b | National Planning Framework 4 | 1e | NTS2 Delivery Plan |
|  | 1c | Transport Scotland’s Approach to Climate Change Adaptation and Resilience |  |  |
| Scotland’s Railways | 2a | Transport Scotland’s Rail Enhancement & Capital Investment Strategy | 2d | Network Rail’s Scotland Railway CP7 Climate Ready Plan |
|  | 2b | Strategic Business Plan for Scotland’s Railway | 2e | Regional Weather Resilience and Climate Change Adaptation Plans |
|  | 2c | Sustainable Travel to Stations | 2d | Grand Union Trains |
| Cairngorms National Park | 3a | Partnership Plan 2022-27 | 3c | Cairngorms NPA ‘Strategic Active Travel Plan 2024-2028’ (Park Strategies) |
|  | 3b | Local Development Plan 2021 | 3d | Developer Obligations SG / Design and Placemaking Non-statutory guidance |
| Loch Lomond and the Trossachs National Park | 4a | Partnership Plan 2024-29 | 4d | SG: design and Placemaking / Developer Contributions / Sustainable and Active Travel |
|  | 4b | Local Development Plan 2017-2021 |  |  |
|  | 4c | ‘Sustainable Travel Options Appraisal and Modal Shift Report’ 2023 |  |  |
| Angus | 5a | Angus Local Development Plan | 5d | Design & Placemaking Supplementary Guidance 2016 |
|  | 5b | Angus Community Plan 2022-2030 | 5e | Developer Contributions SG 2019 |
|  | 5c | Angus Sustainable Energy and Climate Action Plan 2021 | 5f | Angus Active & Sustainable Travel Strategy 2019 |
|  | 5g | Angus School Friendly Zones |  |  |
| Dundee City | 6a | LOIP: City Plan for Dundee 2022-32 | 6d | Draft Sustainable Transport Delivery Plan 2024-2034 |
|  | 6b | Dundee Local Development Plan 2019 | 6e | Air Quality and Land Use SG / Developer Contributions SG |
|  | 6c | Dundee Climate Action Plan 2019 |  |  |
| Perth & Kinross | 7a | Perth & Kinross Local Development Plan 2019 | 7e | Draft Mobility Strategy Action Plan |
|  | 7b | LOIP: Perth & Kinross Community Plan 2022-2032 | 7f | Supplementary Guidance - Developer Contributions & Affordable Housing |
|  | 7c | Draft Mobility Strategy | 7g | Supplementary Guidance - Placemaking |
|  | 7d | Climate Change Strategy and Action Plan |  |  |
| Stirling | 8a | The Stirling Plan 2017-27 | 8e | LTS Delivery Plans |
|  | 8b | Local Transport Strategy | 8f | Planning Guidance: Sustainable Transport and Access to New Development |
|  | 8c | Local Development Plan 2018 | 8g | Stirling Strategic P&R Study |
|  | 8d | Climate and Nature Emergency Plan 2021 - 2045 | 8h | Active Travel Action Plan |
|  | 8i | Towns, Villages and Rural Areas Transport Plan 2017-2027 | 8j | Stirling Mobility Strategy (DRAFT) |
| Forth Valley area | 9a | Indicative Regional Spatial Strategy |  |  |
| Tay Cities area | 10a | Tay Cities Region Economic Strategy 2019-2039 | 10c | Tay Cities Deal |
|  | 10b | Indicative Regional Spatial Strategy | 10d | Tay Cities Park & Choose Study |
|  |  |  | 10e | Tayside Bus Alliance: Detailed Options Appraisal |
| NHS Forth Valley | 11a | Climate Emergency & Sustainability Strategy and Action Plan 2023-26 | 11b | Sustainability Action Plan |
| NHS Tayside | 12a | NHS Tayside Anchor Strategy 2023 |  |  |
| Other | 13a | Council Officer Comments |  |  |

# Appendix B

User and Partnership Groups

In defining and bringing forward partners delivery programmes it is equally important to engage with user groups as well as the respective forums identified in Table 1.1. Table 1.2 suggests user groups which exist across the Tactran region.

| Table B1: User Groups |  |
| --- | --- |
| Scotland | Scottish Youth Parliament Mobility and Access Committee for Scotland (MACS) Highland Mainline / Stathallan / West Highland Community Rail Partnerships British Deaf Association Deaf Links UK Royal Voluntary Service Enable UK |
| Angus | Angus Transport Network Angus Access Panel - Disability Information Scotland Voluntary Action Angus |
| Dundee | Dundee Transport Forum Dundee Volunteer and Voluntary Action |
| Perth & Kinross | Centre for Inclusive Living in Perth & Kinross Perth Women's Collective Transforming Audience Travel through Art (TATA) |
| Stirling | Stirling Area Access Panel Cycle Stirling |
| FV | Forth Valley Multi-Cultural Partnership |
| Tay Cities | Tayside Disability and Equality Network |

| Table B2: Partnership Groups |  |
| --- | --- |
| Location / Partner | Forums |
| Scottish Government / Transport Scotland | National Smart Ticketing Board |
| Scotland’s Railways | Tactran Quarterly Rail Forum |
| Cairngorms National Park Authority |  |
| Loch Lomond and the Trossachs National Park Authority | LLTNP Mobility Partnership |
| Angus Council | Road Safety Member Officer Working Group |
| Dundee City Council |  |
| Perth & Kinross Council | PKC Mobility Working Group PKC Road Safety Forum |
| Stirling Council |  |
| Forth Valley area | FV Regional Economic Partnership Forth Valley Bus Alliance |
| Tay Cities area | Tay Cities TCRD Management Group TCRD Heads of Economic Development Tay Cities Tourism Officers Tay Cities Deal Transport Board Tayside Bus Alliance TayPlan Officers |
| NHS Forth Valley | NHS Forth Valley Anchor Springboard |
| NHS Tayside | Sustainable Transport and Travel Group |
| Other groups | Tayside Road Safety Forum Community Planning Partnerships Health and Social Care Partnerships Stirling & Tayside Timber Transport Group (supported through the Strategic Timber Transport Scheme) Tactran Freight Partnership |

# Appendix C

Issues Identified in Impact Assessments

| Table C1: Issues identified in Impact Assessments |  |
| --- | --- |
| Reducing the need to travel unsustainably | Summary of issues identified |
| Action 1: Planning authorities will reduce the car dependency of new developments | There is a risk of inequality in where 20 minutes neighbourhoods are located. Such concepts should not solely focus on affluent communities but need also to be established within areas experiencing disadvantage. Similarly, urban areas and rural areas will require different approaches. |
| Action 2: Public sector agencies, will be encouraged to make available, and locate new, services within communities | Unlikely to have a negative impact on users. However, there is a risk of inequality in where 20 minutes neighbourhoods are located. Such concepts should not solely focus on affluent communities but need also to be established within areas experiencing disadvantage. Similarly, urban areas and rural areas will require different approaches. |
| Action 3: Councils will work with Scottish Government and suppliers to promote digital inclusivity across their areas | Greater digital connectivity itself is unlikely to have a negative effect. However, if it leads to more services only being available digitally, this can exclude some. There exists a strong overlap between digital exclusion and financial poverty. Audit Scotland ‘Tackling digital exclusion’ (2024) identifies 15% of Scotland’s adult population lack foundation level digital skills |
| Action 4: All agencies will promote awareness and advantages of sustainable travel | Promoting sustainable travel is unlikely to have a negative impact. However, vulnerable groups: - may not have ready access to the social networks and opportunities which promote active and sustainable travel - are less likely to have opportunities to focus on behaviour change messages, so delivery needs to ensure that messages pay careful attention to how vulnerable groups are engaged. Merge the two points. In addition: - there is likely to be a higher % of vulnerable people in the least affluent areas where there may be fewer local services within walking distance Safety procedures need to be in place for any car sharing schemes. |
| Action 5: Road authorities will reduce the impact of traffic on communities and promote sustainable travel through demand management measures | Restrictions on old (more polluting) vehicles could discriminate against those unable to afford newer vehicles. Some of those for whom fiscal demand management measures would be an imposition will reduce their car use due to the charge and others will have to make economies elsewhere. Either could have serious consequences for some people and could make it difficult for them to continue to participate in society. |
| Action 6: Tactran and the Councils will work with Transport Scotland to consider a national demand management mechanism (such as road user charging) to reduce car km driven | Groups who are at risk from the introduction of road user charges - those on low income. Poorest make less discretionary trips (hence greater proportion of trips are necessary). - those who have a difficulty or inability to use public transport e.g. - those suffering from disabilities (access problems) - elderly people (access problems and security fears) - females (potential security fears) - ethnic minority groups (potential security fears and inability to understand how to use public transport) - those whose trip is not served by public transport, such as rural areas. Those living in rural areas likely to have to travel further to access services and opportunities. |
| Action 7: All public sector agencies will promote and enable electric and low emission vehicles for individuals, public sector, business and bus fleets | Least affluent most unlikely to be able to afford newer (cleaner) vehicles. Existing charge point infrastructure is not currently accessible for a large proportion of disabled people with mobility or dexterity impairments. Opportunities for charging at work may be dependent on the type of employment/workplace and its location |
| Action 8: Tactran and the Councils will work with the rail industry to support Rail Decarbonisation | No negative impacts have been identified. |
| Maintaining and safely operating existing capacity |  |
| Action 9: The roads authorities will reduce traffic speeds and consider engineering solutions to address identified safety concerns | No negative impacts have been identified. |
| Action 10: Partners and public sector agencies will support the provision of road safety education | No negative impacts have been identified. |
| Action 11: Tactran and the Councils will work with Transport Scotland and industry to identify opportunities to improve rest and welfare facilities for hauliers | No negative impacts have been identified. |
| Action 12: Roads and planning authorities will improve the accessibility & security of the street environment | There may be fewer standard on-street car parking spaces within the area of public realm improvements - with a potential negative implication for those with health problems, disabilities or caring responsibilities (including older people). |
| Action 13: Tactran and Councils will work with transport operators to promote improved accessibility & security for all across public transport | If improvements to public transport are not aimed at both urban and rural areas there is a risk of increasing inequalities Members of the LGBTQ community in Scotland are more likely to be subject to hate crimes and harassment on public transport and subsequently feel unsafe within stations and on public transport. They perceive the bus as the least safe option. |
| Action 14: Transport authorities will improve network resilience to maintain a transport network within the region which is resilient to disruptive events resulting from increased risk of extreme weather and flooding | No negative impacts have been identified. |
| Action 15: Tactran, the Councils and the National Park Authorities will improve walking, wheeling and cycling opportunities | No negative impacts were identified in Integrated Impact Assessment. It is recommended that the Integrated Impact Assessment is amended to reflect on the potential impact of shared walking/cycling spaces for people with visibility or hearing difficulties |
| Making better use of existing capacity |  |
| Action 16: Tactran and the Councils will promote active and sustainable access to schools | No negative impacts have been identified. |
| Action 17: Tactran and the Councils will work with operators to improve the frequency, comfort, cost and integration of public transport services | Improving public transport services are unlikely to have a negative impact. However, to ensure that the benefits are felt by all, attention has to be paid to the accessibility and security of public transport services (see Action 13) Improving public transport access to childcare – and hence making it easier to drop off children and then attend work - may help support action towards the Child Poverty targets |
| Action 18: Tactran and the Councils will investigate and support community and shared transport services where commercial fixed route services are not financially sustainable | No negative impacts have been identified. |
| Action 19: Tactran and the Councils will work with Transport Scotland and operators to Promote Fair Fares | No negative impacts have been identified. |
| Action 20: Tactran and the Councils will work with industry, the port authorities and the rail industry to identify and promote opportunities to reduce road freight | Likely to increase freight movements around any freight transfer hubs |
| Action 21 Tactran and the Councils will work with respective partners to provide and improve public transport interchanges | If improvements to public transport are not aimed at both urban and rural areas there is a risk of increasing inequalities Improving public transport interchanges are unlikely to have a negative impact. However, to ensure that the benefits are felt by all, attention has to be paid to the accessibility and security of public transport services (see Action 13) |
| Action 22: Tactran, Councils and public sector agencies will investigate and promote initiatives that allow the easier planning and booking of journeys | No negative impacts have been identified. Albeit issues of digital inclusivity need to be considered if tools are to be of use to some of the most vulnerable groups. Need to be careful not to provide services only digitally |
| Targeted infrastructure improvements |  |
| Action 23: Tactran and the Councils will work with Transport Scotland to address pinch points on strategic roads to address issues of road safety, freight and bus/coach journey times / journey time reliability | More reliable and safer trunk road network may encourage more car trips, dependent on the scale of the scheme(s) implemented. This could subsequently increase car kilometres and respective emissions and due to increased traffic levels may undermine any initial accident benefits of the scheme(s). |
| Action 24: Tactran and the Councils will work with Transport Scotland and the rail industry to promote improved rail connectivity | Potential loss of passengers from existing bus services to rail may mean a reduction in bus services along the road corridors if services lose commercial viability. This would impact on smaller communities who were served by bus but for whom the rail network is still not accessible. |
| Action 25: Tactran and the Councils will work with Transport Scotland and the rail and freight industries to improve connectivity to freight destinations | No negative impacts have been identified. |
| Action 26: Tactran and the Councils will promote direct rail and air links to and from the Region | No negative impacts have been identified. |

Maps of the lowest SIMD datazones can be found in section 3 of the Tactran Regional Transport Strategy main issues storymap

Maps of the lowest SIMD datazones can be found in section 3 of the Tactran Regional Transport Strategy main issues storymap

See Rural / urban split in section 3 of the Tactran Regional Transport Strategy main issues storymap. Also Centres and Corridors map

Maps of the lowest SIMD datazones can be found in section 3 of the Tactran Regional Transport Strategy main issues storymap

Maps of the lowest SIMD datazones can be found in section 3 of the Tactran Regional Transport Strategy main issues storymap

Transport Scotland Transportation Noise Action Plan See also Scotland's Noise,

Transport Scotland Dundee agglomeration: noise action plan

Maps of the lowest SIMD datazones can be found in section 3 of the Tactran Regional Transport Strategy main issues storymap

Indicators of child poverty exist at Council level. Whilst concentrations of child poverty are most likely in the least affluent SIMD data zones, the problem reaches deeper into society than these geographic areas. Target groups have been identified in the Child Poverty Action Plan which along with SIMD geographical data allows targeting of interventions. An accurate indicator of the ability of the target groups to access jobs, education and services is however difficult to identify

See Centres and Corridors Map

Whilst the issues that people with disabilities have using our transport services are acknowledged as a problem requiring to be addressed, there are limited data sets to understand whether the ‘whole journey’ is accessible. Data exists for the accessibility of our stations, the % of the public transport fleet which is deemed accessible, and the number of publicly available disabled parking spaces

RTS Target is to Ensure journey time reliability to key freight origins/destinations remains with 95% of average journey time

Balloch – Drymen; Drymen – Balmaha – Rowardennan; Drymen – Aberfoyle; Callander – Trossachs – Aberfoyle; Glasgow – Drymen; Stirling – Aberfoyle; Stirling – Callander; Loch Lomond (waterbus services)